DairyAI

Business Requirements Document (BRD)
& Future Product Roadmap

Dairy Operating System + Trusted Commerce Network for the Indian Dairy Ecosystem

Version 1.0

Repository baseline: main @ fbde8b4fa0145e43a3e522de585073d27a7624ff

Baseline date: 4 September 2026

Roadmap horizon: 2026–2028+  |  Farm-pilot readiness target: around May 2027

# Document Control

| Field | Value |
| --- | --- |
| Document purpose | Single source of truth for product scope, business rules, priorities, architecture direction and future delivery sequencing. |
| Product | DairyAI |
| Version | 1.0 |
| Status | Working BRD / execution blueprint |
| Repository | DileepJexpert/dairy_ai |
| Baseline commit | fbde8b4fa0145e43a3e522de585073d27a7624ff |
| Baseline date | 4 September 2026 |
| Primary audience | Product owner, engineering/Codex agents, future developers, operations, pilot partners, veterinarians, vendors and cooperative stakeholders. |
| Change rule | Material scope or business-rule changes should update this BRD before or with implementation. |

Core decision DairyAI must not evolve into a “feature museum.” New modules are valuable only when they strengthen a complete farmer, animal, transaction or network journey. Finish vertical workflows before opening more feature fronts.

# Contents

1. Executive Summary

2. Product Vision & Positioning

3. Business Problem & Opportunity

4. Goals, Non-Goals & Principles

5. Stakeholders & Personas

6. Product Pillars & Ecosystem Model

7. Current Implementation Baseline

8. End-to-End Business Journeys

9. Functional Requirements

10. Cross-Cutting Business Rules

11. Marketplace Strategy

12. AI, IoT & Data Strategy

13. Non-Functional Requirements

14. Security, Privacy & Compliance

15. Target Architecture

16. Business Model & Monetization

17. KPIs & Success Measures

18. Risks & Mitigations

19. Future Product Roadmap

20. Prioritized Delivery Backlog

21. Release Governance & Definition of Done

22. Appendices

# 1. Executive Summary

DairyAI is a dairy operating system and trusted network, not merely a chatbot or farm-record app. It should capture daily farm truth, convert it into decisions, connect verified experts and counterparties, and close the loop through transactions, collection and payments.

Farm OS records the animal, production, feed, breeding, health and money trail.

Health & Intelligence turns that trail plus sensor/vision evidence into timely action, while keeping veterinarians in the loop for clinical decisions.

Market & Money lets farmers buy supplies, rent equipment, access genetics, sell/buy livestock and reconcile orders/payments.

Network & Trust connects veterinarians, paravets, vendors, cooperatives, milk collection centers, labs and future logistics partners around verifiable records.

Strategic moat The strongest long-term differentiator is data-backed trust. A livestock seller can type “18 L/day” anywhere. DairyAI should be able to say whether that number is seller-claimed, recorded from the farm, supported by repeated milk records, or independently verified. The same principle applies to health, pregnancy, vaccination, prescriptions, product provenance and payout history.

# 2. Product Vision & Positioning

## 2.1 Vision

Make dairy farming more predictable, profitable and trustworthy by giving every farm and animal a usable digital operating record, then connecting that record to intelligence, professionals and markets.

## 2.2 Product Promise

Know what is happening on the farm today.

Know which animal needs attention next.

Know the economics behind production, feed and sale.

Reach a trusted vet/service/provider when action is needed.

Buy and sell with evidence, not blind claims.

Keep records useful for the farmer first, while enabling network value later.

## 2.3 Positioning

| Compared with | Typical limitation | DairyAI position |
| --- | --- | --- |
| Generic farm record app | Stores entries but does not close the action loop. | Record → alert → professional/service → outcome → economics. |
| AI advice bot | Advice without reliable farm context or execution. | AI grounded in the farm/animal record with source, confidence and human escalation. |
| Livestock classifieds | Seller-entered claims with limited provenance. | Evidence-backed livestock history and verification tiers. |
| E-commerce marketplace | Generic cart/checkout cannot handle veterinary/genetics/rental complexity. | Category-specific commerce state machines on one trusted identity/payment backbone. |
| Cooperative software | Optimizes collection center but may not help farmer daily operations. | Farmer-first record that can reconcile with collection/cooperative workflows. |

# 3. Business Problem & Opportunity

| Problem | Business impact |
| --- | --- |
| Fragmented records | Milk, breeding, treatment, feed and money are often remembered, paper-based or spread across apps/spreadsheets. |
| Reactive animal health | Farmers often act after visible sickness; sensor/record signals are not converted into one prioritized action queue. |
| Feed economics opacity | Feed is a major recurring cost, but ration, local input price and milk output are not routinely linked. |
| Reproductive leakage | Missed heat, delayed pregnancy checks and weak event history increase avoidable days open and planning uncertainty. |
| Veterinary access friction | Finding the right professional, transferring history and following up can be slow and repetitive. |
| Milk price opacity | Farmer decisions depend on actual net realized price, quality deductions and settlement, not headline price. |
| Marketplace trust gap | Animal and product claims are hard to verify; buyer, seller and vendor trust is expensive to establish manually. |
| Collection reconciliation | Farmer records and milk-collection records can diverge, creating payout disputes and weak cash visibility. |
| Rural connectivity/language | A powerful app that requires constant fast internet and English-first workflows will fail at the point of use. |

# 4. Goals, Non-Goals & Product Principles

## 4.1 Business Goals

Create a daily system of record for the dairy farm and animal.

Reduce missed health, vaccination and breeding actions.

Make production and cost visible at animal/farm level.

Create trusted access to veterinarians, vendors, genetics, equipment and livestock buyers/sellers.

Turn milk collection, marketplace and payment events into reconcilable financial records.

Use AI/IoT to improve decisions only where data quality and validation support it.

Build monetization around measurable farmer/vendor/network value rather than attention alone.

## 4.2 Non-Goals for the Near Term

Do not split into microservices merely because the domain is broad.

Do not make AI an autonomous veterinarian or medication prescriber.

Do not build blockchain/token systems for traceability without a proven operational problem.

Do not launch every regulated commerce category just because a model/API exists.

Do not expose farmer/seller phone, exact location or financial data publicly by default.

Do not pursue carbon-credit monetization before data and verification are mature.

Do not add new isolated modules until current end-to-end journeys have operational depth.

## 4.3 Product Principles

| Principle | Interpretation |
| --- | --- |
| Farmer-first utility | A farmer should benefit even if no marketplace transaction occurs. |
| One animal identity | All production/health/breeding/sensor/commerce history converges on one animal record. |
| Evidence over badges | Show why something is trusted, not only a green checkmark. |
| Authoritative server rules | Prices, stock, permissions, payout and verification are decided server-side. |
| Transactions before integrations | Create correct state machines first; then add gateway/logistics/partner APIs. |
| Offline-tolerant by design | Connectivity is a variable, not an assumption. |
| Human-in-loop for high stakes | Vet, admin or verified operator remains accountable for clinical/regulated decisions. |
| Modular monolith first | Keep domain boundaries clear while avoiding premature distributed-system cost. |

# 5. Stakeholders & Personas

| Persona | Primary jobs | Design implication |
| --- | --- | --- |
| Small/medium dairy farmer | Daily records, health reminders, milk economics, affordable vet access, simple purchase/sale flows. | Low time, variable connectivity, local language, minimal typing. |
| Progressive/commercial dairy operator | Herd analytics, staff delegation, sensors, unit economics, inventory/production discipline. | Needs multi-user controls, dashboards, integrations and exports. |
| Veterinarian | Case context, consultation, records, prescription, follow-up, professional reputation. | Must avoid noisy/low-quality leads and maintain clinical auditability. |
| Paravet / AI technician | Assigned field tasks, route, animal history, proof of completion. | Needs simple mobile workflow and clear scope/authorization. |
| Vendor | Catalog, inventory, orders, fulfillment, payout and returns. | Needs SKU/stock discipline and predictable settlement. |
| Genetics/semen provider | Provenance, sire/genetic data, cold-chain dispatch, delivery confirmation. | Requires specialist logistics and traceability. |
| Cooperative / collection center | Member collection, quality, rates, reconciliation, payouts and exception handling. | High-volume repetitive operations, often constrained connectivity. |
| Livestock buyer/seller | Search, evidence, inquiry, visit, inspection, negotiation and safe transaction. | Trust and fraud prevention matter more than one-click checkout. |
| Platform/admin operations | Verify actors, resolve disputes, monitor payments/orders, govern content/data quality. | Needs evidence, audit logs and risk-based queues. |
| Public consumer | Milk purity/brand comparison and transparent methodology. | Public claims require strong source governance and correction path. |

# 6. Product Pillars & Ecosystem Model

| Pillar | Capabilities |
| --- | --- |
| Farm OS | Farmer/farm profile, herd, milk, feed, breeding, finance, staff, tasks. |
| Health & Intelligence | Health, vaccinations, withdrawal, vet, sensors, alerts, AI triage, vision, yield/feed intelligence. |
| Market & Money | Product catalog/cart/orders, specialized supplies, rental, livestock marketplace, payment/refund/payout, future farm-output commerce. |
| Network & Trust | Vets/paravets, vendors, cooperatives/collection, government/identity integrations, verification, source provenance, public purity tool. |

# 7. Current Implementation Baseline - 4 September 2026

Repository evidence: FastAPI registers auth, farmers, cattle, health, milk, feed, breeding, finance, vet, chat, WhatsApp, notifications, admin/super-admin, vendor, cooperative, collection, payments, livestock marketplace, outbreak, withdrawal, carbon, vision, schemes, mandi, Pashu Aadhaar, milk purity, products, cart and delivery-address routers. Product Marketplace V2 documents cart and saved-address functionality while order creation, delivery pricing and product-checkout payment remain future work.

| Capability | Status | What exists now | Next depth needed |
| --- | --- | --- | --- |
| Identity & role routing | Implemented foundation | OTP/JWT, farmer/vet/admin roles; super-admin/vendor/cooperative modules exist. | Harden sessions, delegated staff, verification workflow. |
| Farm & herd | Implemented MVP | Farmer/cattle APIs and Flutter herd flows exist. | Unify longitudinal animal timeline and ownership transfer. |
| Health/vaccination | Implemented MVP | Health, vaccinations, triage, withdrawal/outbreak modules exist. | Clinical audit UX, action inbox, production validation. |
| IoT | Implemented MVP | ESP32/MQTT ingestion, sensor processing and alerts exist. | Device management, connectivity/offline, calibration and fleet ops. |
| Milk | Implemented MVP | Milk recording/summary and price capabilities exist. | Collection reconciliation and buyer settlement depth. |
| Feed/breeding/finance | Implemented MVP | Core APIs/services/mobile features exist. | Real-world validation and stronger unit economics. |
| Vet Connect | Implemented foundation | Vet profile/consultation/prescription flows exist. | Scheduling, video hardening, field/paravet operations. |
| Cooperative/collection/payments | Implemented foundation | Dedicated API/mobile modules are registered. | Production settlement, reconciliation and operator workflows. |
| Livestock marketplace | Phase 1 implemented | Listings, filters, favorites, inquiries, sold status, health flags. | Herd-prefill, evidence verification, visits/reservation/transfer. |
| Product marketplace | In progress | Product catalog, inventory, media, cart and saved addresses committed. | Orders/checkout, payments, delivery, vendor fulfillment. |
| Milk purity public tool | Implemented foundation | Search, score, comparison/leaderboard foundation exists. | Source governance, legal review, lab/regulatory ingestion. |
| Vision/ML | Prototype/foundation | Disease/feed/yield/vision components exist. | Data collection, validation, MLOps, confidence/drift monitoring. |
| Schemes/mandi/Pashu Aadhaar/carbon | Implemented foundation | Backend modules exist. | Authoritative data integrations and freshness governance. |
| WhatsApp/Bhashini/partner APIs | Integration foundation | Connectors/config patterns exist. | Production credentials, consent, retries, quotas and monitoring. |

Architecture implication The codebase already has broad domain coverage. The highest-value engineering work now is depth: complete transactional lifecycles, consolidate duplicated concepts, add operational tooling, strengthen data integrity, and validate AI/integrations with real usage.

# 8. End-to-End Business Journeys

| Journey | Target flow |
| --- | --- |
| Daily farm run | Open action inbox → check health/breeding/vaccination alerts → record milk → review feed/cost exceptions → resolve tasks → see daily economics. |
| Sick animal | Sensor/visual/manual symptom → triage → animal history assembled → vet consult/field visit → treatment/prescription → withdrawal timer → follow-up → outcome recorded. |
| Milk collection | Record production → collection-center receipt → quality/rate → farmer confirmation → settlement → payout reconciliation → farm P&L. |
| Standard product purchase | Browse → cart → validate → address → checkout → payment → vendor fulfillment → delivery → invoice → return/refund if needed. |
| Prescription supply | Vet prescription/upload → validation/approval → eligible vendor → order → controlled fulfillment → traceable delivery. |
| Genetics purchase | Animal breeding goal → semen/sire discovery → provenance → order → cold-chain dispatch → technician allocation → insemination record → outcome. |
| Equipment rental | Search equipment → availability/quote → book by time/acre → deposit/payment → handover → usage/return → damage/settlement. |
| Livestock sale | Select owned animal → generate listing from record → seller additions → inquiries → visit/inspection → negotiate/reserve → payment/transfer → ownership history. |
| Government scheme | Profile/farm context → eligibility screening → official source → documents checklist → reminder/status; system never guarantees eligibility without source. |

# 9. Functional Requirements

## Identity, Access & Profile

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-IAM-001 | MUST | Authenticate primarily by mobile OTP and issue secure access/refresh tokens. |
| FR-IAM-002 | MUST | Support role-aware experiences for farmer, veterinarian, vendor, cooperative/collection operator, admin and super-admin. |
| FR-IAM-003 | MUST | Enforce ownership and tenant isolation on every farmer, cattle, listing, order, consultation and financial record. |
| FR-IAM-004 | MUST | Allow profile, language, farm location and notification preferences to be managed independently from authentication. |
| FR-IAM-005 | SHOULD | Support delegated farm staff access with least-privilege permissions and an audit trail. |
| FR-IAM-006 | SHOULD | Support account recovery, device/session revocation and suspicious-login controls. |

## Farm, Herd & Animal Digital Record

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-HERD-001 | MUST | Maintain a unique digital record for every animal with tag/identity, breed, sex, age/date of birth, lifecycle status and ownership. |
| FR-HERD-002 | MUST | Show a herd dashboard with lactating, dry, pregnant, sick, due and attention-required animals. |
| FR-HERD-003 | MUST | Link milk, health, vaccination, breeding, feed, sensor and marketplace history to the same animal identity. |
| FR-HERD-004 | SHOULD | Store photos/documents and support ear-tag/QR/NFC association where practical. |
| FR-HERD-005 | SHOULD | Support ownership-transfer history so a sold animal keeps a tamper-evident history while private farmer data remains protected. |
| FR-HERD-006 | COULD | Integrate authorized government livestock identity systems such as Bharat Pashudhan/Pashu Aadhaar when official access is available. |

## Milk Production, Quality & Sale

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-MILK-001 | MUST | Record per-animal milk by date/session and aggregate at animal, herd and farm level. |
| FR-MILK-002 | MUST | Capture fat/SNF, buyer, realized price and rejection/quality notes when available. |
| FR-MILK-003 | MUST | Show daily/weekly/monthly production trends and compare yield with feed/health/breeding events. |
| FR-MILK-004 | SHOULD | Track buyer prices and recommend net realized options after transport/collection costs. |
| FR-MILK-005 | SHOULD | Support cooperative/collection-center receipt, quality testing, deductions and payout reconciliation. |
| FR-MILK-006 | COULD | Support direct subscriptions/B2B milk routes and farm-output storefronts after licensing and fulfillment controls are ready. |

## Feed, Nutrition & Cost

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-FEED-001 | MUST | Generate and store animal-level feed plans using weight/lactation/yield/condition and locally available inputs. |
| FR-FEED-002 | MUST | Show feed cost per animal/day and feed cost per litre of milk. |
| FR-FEED-003 | SHOULD | Compare planned versus actual ration and detect cost or nutrient deviation. |
| FR-FEED-004 | SHOULD | Use mandi/vendor prices to optimize ration cost subject to nutritional constraints. |
| FR-FEED-005 | COULD | Connect farm feed inventory, reorder alerts and vendor marketplace purchase suggestions. |

## Breeding & Reproduction

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-BREED-001 | MUST | Track heat, insemination, pregnancy check, expected calving, calving outcome and dry-off events. |
| FR-BREED-002 | MUST | Generate due reminders for pregnancy checks, repeat heat and calving preparation. |
| FR-BREED-003 | SHOULD | Maintain sire/semen provenance and genetic attributes when genetics products are used. |
| FR-BREED-004 | SHOULD | Provide reproductive performance indicators and flag repeated failures for professional review. |
| FR-BREED-005 | COULD | Recommend compatible sires/genetics based on breed goal, inbreeding avoidance and production traits using validated data. |

## Health, Vaccination, Withdrawal & Outbreak

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-HEALTH-001 | MUST | Maintain health events, symptoms, diagnosis, treatment, medicine, vet and follow-up records. |
| FR-HEALTH-002 | MUST | Schedule and alert vaccination/deworming due dates. |
| FR-HEALTH-003 | MUST | Track medicine withdrawal periods and block/flag unsafe milk sale records during active withdrawal windows. |
| FR-HEALTH-004 | SHOULD | Provide herd-level outbreak alerts using geography and reported disease signals with appropriate confidence. |
| FR-HEALTH-005 | SHOULD | Create one action inbox combining sensor, vaccination, breeding and clinical reminders. |
| FR-HEALTH-006 | MUST | Clearly distinguish AI advisory output from veterinarian diagnosis and preserve the source of each clinical assertion. |

## IoT, Sensors & Alerts

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-IOT-001 | MUST | Ingest cattle sensor telemetry through MQTT/HTTP with device and animal identity. |
| FR-IOT-002 | MUST | Store time-series readings and expose latest values, trends and alert history. |
| FR-IOT-003 | MUST | Validate readings, reject malformed data and deduplicate repeated events. |
| FR-IOT-004 | SHOULD | Detect deviations in temperature/activity and route prioritized alerts with cooldown/dedup logic. |
| FR-IOT-005 | SHOULD | Track device battery/connectivity and provide device-health alerts. |
| FR-IOT-006 | COULD | Support edge inference and store-and-forward behavior for farms with intermittent connectivity. |

## AI, Vision, Chat & Voice

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-AI-001 | MUST | Provide explainable symptom triage with severity, red flags, rationale and recommended next action. |
| FR-AI-002 | MUST | Keep model/rule version, input provenance and confidence metadata for material AI outputs. |
| FR-AI-003 | SHOULD | Provide phone-camera assessments for body condition, skin, lameness, udder and other validated visual use cases. |
| FR-AI-004 | SHOULD | Provide yield forecasting and feed optimization only after validation against real farm data. |
| FR-AI-005 | MUST | Support multilingual interaction and simple language; voice should be a channel over the same trusted domain data. |
| FR-AI-006 | MUST | Never let the LLM invent medication dosage, lab results, government eligibility or marketplace verification. |
| FR-AI-007 | SHOULD | Use retrieval from the farmer/animal record so answers are contextual and traceable. |

## Vet / Paravet Network

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-VET-001 | MUST | Allow verified veterinarians to maintain profile, qualifications, availability and service fee. |
| FR-VET-002 | MUST | Support consultation request, accept, start, end, prescription, follow-up and rating lifecycle. |
| FR-VET-003 | SHOULD | Support video/voice consultation and attachment sharing where connectivity permits. |
| FR-VET-004 | SHOULD | Allow paravet/AI-tech allocation for field activities such as sample collection, vaccination, insemination or inspection where the operating model permits. |
| FR-VET-005 | MUST | Preserve clinical audit history and actor identity for prescriptions and approvals. |

## Finance & Farm Economics

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-FIN-001 | MUST | Record farm income and expense transactions with categories and dates. |
| FR-FIN-002 | MUST | Provide farm P&L and unit economics including feed cost/litre and animal-level profitability where data is sufficient. |
| FR-FIN-003 | SHOULD | Reconcile milk collection payouts, marketplace orders, refunds, commissions and vendor payouts. |
| FR-FIN-004 | SHOULD | Support cash-flow view and upcoming obligations. |
| FR-FIN-005 | COULD | Enable opt-in partner financing/insurance referrals only with explicit consent and regulated partners; DairyAI should not become the lender/insurer in early phases. |

## Cooperative & Milk Collection

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-COOP-001 | MUST | Support cooperative/collection-center identity, member mapping and collection points. |
| FR-COOP-002 | MUST | Record farmer milk receipt with quantity, quality, rate, deductions and net payable. |
| FR-COOP-003 | MUST | Provide shift/day reconciliation and farmer payout status. |
| FR-COOP-004 | SHOULD | Support route/collection-center analytics, exception handling and bulk settlement exports/APIs. |
| FR-COOP-005 | SHOULD | Make farmer-visible collection data consistent with cooperative records to reduce disputes. |

## Livestock Marketplace

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-LIVE-001 | MUST | Keep livestock commerce separate from ordinary product cart commerce. |
| FR-LIVE-002 | MUST | Support cattle listing search/detail, filters, favorites, inquiries, seller response and sold/cancelled lifecycle. |
| FR-LIVE-003 | MUST | Allow a listing to be generated from a farmer-owned animal record and copy relevant history as a listing snapshot. |
| FR-LIVE-004 | MUST | Show provenance of claims such as milk yield, pregnancy, vaccination and health verification rather than a single unqualified verified badge. |
| FR-LIVE-005 | SHOULD | Support farm visit/inspection booking, veterinarian inspection report and reservation/deposit. |
| FR-LIVE-006 | SHOULD | Support negotiated sale, buyer/seller identity checks, transport/fitness documentation and ownership transfer. |
| FR-LIVE-007 | MUST | Protect seller privacy; direct phone/address exposure should be controlled rather than public by default. |
| FR-LIVE-008 | COULD | Provide price intelligence by breed, age, lactation, region and verified production history. |

## Product Marketplace & Specialized Commerce

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-COM-001 | MUST | Support vendor-managed product catalog, inventory, media, price, tax, pack/unit and active status. |
| FR-COM-002 | MUST | Support cart validation using authoritative server price, minimum quantity, stock and active-product state. |
| FR-COM-003 | MUST | Support saved delivery addresses with one safe default and ownership isolation. |
| FR-COM-004 | MUST | Implement transactional checkout: validate cart, snapshot address/items, calculate totals, create order and clear cart atomically. |
| FR-COM-005 | MUST | Make checkout idempotent and safe against double taps/retries. |
| FR-COM-006 | SHOULD | Reserve/decrement inventory through a consistent order lifecycle rather than at cart time. |
| FR-COM-007 | SHOULD | Split fulfillment into vendor sub-orders when one customer order contains multiple vendors. |
| FR-COM-008 | SHOULD | Support standard goods such as feed/nutrition and equipment through normal order fulfillment. |
| FR-COM-009 | SHOULD | Support prescription-controlled veterinary supplies with prescription upload/approval and restricted fulfillment rules. |
| FR-COM-010 | SHOULD | Support genetics/semen as a specialized cold-chain order with sire/provenance and cryogenic handling metadata. |
| FR-COM-011 | SHOULD | Support equipment rental as availability booking with deposit, time/acre pricing and return condition rather than a normal sale. |
| FR-COM-012 | COULD | Support farm outputs such as branded ghee, milk, compost or feed only after applicable food/product compliance and fulfillment capabilities are in place. |

## Orders, Payments, Delivery, Returns & Payouts

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-ORD-001 | MUST | Maintain immutable order and item snapshots independent of later product/address changes. |
| FR-ORD-002 | MUST | Separate order status from payment status and expose a clear state machine. |
| FR-ORD-003 | MUST | Calculate price, delivery, discounts/tax on the server; never trust client totals. |
| FR-ORD-004 | SHOULD | Integrate payment gateway with idempotent initiation, webhook verification and reconciliation. |
| FR-ORD-005 | SHOULD | Support COD or alternative rails only when operationally justified and risk-controlled. |
| FR-ORD-006 | SHOULD | Support delivery zones, charges, shipment/tracking, failed delivery and proof of delivery. |
| FR-ORD-007 | SHOULD | Support cancellation, return/refund rules by product type and vendor payout holds. |
| FR-ORD-008 | SHOULD | Support escrow-like payout-state tracking for marketplace trust, subject to payment-partner/legal design. |

## Government Schemes, Mandi & External Knowledge

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-EXT-001 | SHOULD | Provide scheme discovery with eligibility questions, source links, document checklist and application status where supported. |
| FR-EXT-002 | MUST | Clearly label government information source and freshness; do not hallucinate eligibility or benefits. |
| FR-EXT-003 | SHOULD | Provide mandi/feed ingredient price history and trends with location/date provenance. |
| FR-EXT-004 | COULD | Use these feeds in decision support such as feed optimization, procurement and farm cash planning. |

## Milk Purity / Public Trust Tool

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-PURITY-001 | SHOULD | Maintain public brand search, comparison, score breakdown and methodology transparency. |
| FR-PURITY-002 | MUST | Separate verified lab/regulatory facts from illustrative/demo data and user submissions. |
| FR-PURITY-003 | MUST | Preserve source/date/version for every score input and support correction/dispute workflow. |
| FR-PURITY-004 | SHOULD | Use the public tool as acquisition into the broader platform without compromising data integrity. |

## Carbon & Sustainability

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-CARB-001 | COULD | Estimate farm carbon footprint from documented methodology and clearly label assumptions. |
| FR-CARB-002 | COULD | Track interventions such as feed efficiency, manure/biogas and energy use over time. |
| FR-CARB-003 | COULD | Delay carbon-credit monetization until data quality, verification and partner methodology are mature. |

## Notifications & Engagement

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-NOTIF-001 | MUST | Provide in-app notifications with read/unread state and deep links to the action. |
| FR-NOTIF-002 | SHOULD | Use FCM/WhatsApp/voice channels based on user preference, urgency and consent. |
| FR-NOTIF-003 | MUST | Deduplicate noisy alerts and support quiet hours/non-critical digesting. |
| FR-NOTIF-004 | SHOULD | Prioritize action-required messages over generic engagement notifications. |

## Admin, Trust, Operations & Support

| Requirement ID | Priority | Business requirement |
| --- | --- | --- |
| FR-ADM-001 | MUST | Provide admin/super-admin visibility into users, vets, vendors, cooperatives, listings, orders and risk flags. |
| FR-ADM-002 | MUST | Support verification workflow for vets/vendors and evidence review with audit logs. |
| FR-ADM-003 | SHOULD | Provide dispute, refund, listing-report and content moderation workflows. |
| FR-ADM-004 | SHOULD | Expose operational dashboards for failed payments, stuck orders, inactive devices and overdue farm actions. |
| FR-ADM-005 | MUST | All privileged actions must be attributable to an operator and timestamp. |

# 10. Cross-Cutting Business Rules

| Rule | Definition |
| --- | --- |
| BR-001 | A saved cart is not an inventory reservation. Inventory becomes authoritative at checkout/reservation. |
| BR-002 | All monetary totals are calculated by the backend from authoritative product/rule data. |
| BR-003 | Order creation, item/address snapshot and cart transition must be atomic. |
| BR-004 | Material write endpoints that can be retried (checkout, payment initiation, webhooks, payout, transfer) require idempotency. |
| BR-005 | Historical orders/listings/financial records preserve snapshots; later edits cannot rewrite history. |
| BR-006 | A “verified” claim must expose evidence type: seller-claimed, system-recorded, vet-verified, lab-verified, government/partner-verified. |
| BR-007 | Livestock commerce does not use normal one-click cart checkout; it uses inquiry/inspection/reservation/negotiated transaction flow. |
| BR-008 | Prescription items, genetics/cold-chain and equipment rental use specialized sub-workflows, not generic product fulfillment. |
| BR-009 | AI suggestions are advisory; clinical diagnosis/prescription remains attributable to a qualified professional. |
| BR-010 | Precise seller contact/location and farmer financial/health data are private by default and disclosed only for a legitimate workflow. |
| BR-011 | External data is displayed with source/freshness; stale or unavailable feeds degrade gracefully. |
| BR-012 | Every critical operational state must have a compensating/recovery path; “stuck” states must be visible to operations. |

# 11. Marketplace Strategy

## 11.1 Why One Generic Marketplace Model Is Not Enough

| Commerce type | Primary flow | Core trust/operational requirement |
| --- | --- | --- |
| Standard goods | Catalog → Cart → Checkout → Pay → Deliver | Price/stock, vendor fulfillment, returns, payout. |
| Prescription supplies | Prescription → approval → eligible SKU/vendor → order | Prescription validity, actor authorization, audit trail. |
| Genetics/semen | Discovery → provenance → cold-chain order → technician/use record | Sire data, batch/provenance, cryogenic logistics, chain of custody. |
| Equipment rental | Search → availability → booking → deposit → use → return | Calendar/availability, rate basis, condition, deposit settlement. |
| Livestock | Listing → inquiry → visit/inspection → negotiate/reserve → transfer | Animal identity, record evidence, inspection, privacy, ownership transfer. |

## 11.2 Livestock Trust Model

Level 0 - Seller claimed: entered by seller, not independently supported.

Level 1 - System recorded: derived from DairyAI history, e.g., repeated milk records or vaccination entries.

Level 2 - Professional verified: vet/paravet inspection or signed clinical/breeding evidence.

Level 3 - External verified: lab/government/authorized partner source where integration is legitimate.

The UI should show evidence per claim, not collapse the entire animal into one “verified” label.

## 11.3 Product Order State Model (target)

Recommended state model CART → CHECKOUT_VALIDATED → ORDER_PLACED → PAYMENT_PENDING → PAID (or PAYMENT_FAILED) → CONFIRMED → FULFILLING → SHIPPED/READY → DELIVERED → CLOSED. Cancellation/refund/return states branch explicitly; vendor payout is a separate state track.

# 12. AI, IoT & Data Strategy

## 12.1 Data Hierarchy

Tier A - Transactional truth: orders, payments, payouts, collection receipts, prescriptions, actor verification.

Tier B - Operational observations: milk records, breeding events, treatments, feed, sensor readings, photos.

Tier C - Derived intelligence: alerts, scores, predictions, recommendations and rankings.

Tier C must never silently overwrite Tier A/B; derived outputs must retain model/rule version and provenance.

## 12.2 AI Maturity Path

| Maturity | Definition | Use |
| --- | --- | --- |
| M0 Rules | Deterministic reminders/thresholds | Vaccination due, withdrawal, basic triage, price/stock validation. |
| M1 Assisted analytics | Statistics and transparent formulas | Yield trends, feed cost/litre, performance flags. |
| M2 Validated ML | Models trained and measured on representative data | Health anomaly, yield forecast, body condition/vision. |
| M3 Personalized decision support | Farm/animal-specific predictions with monitoring | Ration optimization, breeding insight, proactive risk. |
| M4 Network intelligence | Aggregated, privacy-safe learning across partners | Regional disease/price/market intelligence after governance maturity. |

## 12.3 IoT Operating Model

Device registration and animal assignment are explicit; telemetry without a valid identity is quarantined/rejected.

MQTT ingestion is decoupled from alerting so bursty telemetry does not block user APIs.

Sensor anomalies should be compared with animal baseline where possible, not only static thresholds.

Device battery/connectivity/calibration are first-class operational signals.

Offline buffering and delayed timestamps must be handled correctly.

# 13. Non-Functional Requirements

| Area | Requirement / proposed target |
| --- | --- |
| Availability | Pilot target 99.5%; scale target 99.9% for customer-facing APIs. Degraded external integrations must not take down core farm records. |
| Performance | Proposed p95: normal reads <500 ms, normal writes <1 s on healthy network excluding media/external APIs. Use async jobs for expensive work. |
| Offline/low bandwidth | Critical farmer and collection actions should cache, queue and sync safely; avoid mandatory high-resolution media for core operations. |
| Security | TLS, secure secret storage, JWT rotation, RBAC/ABAC, rate limits, input validation, webhook signatures, dependency scanning and audit logs. |
| Privacy | Data minimization, explicit purpose/consent, user-visible deletion/export pathways, restricted precise location/phone exposure and DPDP readiness. |
| Data integrity | UUID/unique constraints, transactions, idempotency, immutable financial/order snapshots, migration discipline and reconciliation. |
| Observability | Structured logs with correlation IDs, metrics, tracing, alerting, failed-job queues, payment/order reconciliation dashboards. |
| Scalability | Keep modular monolith while small; scale stateless API horizontally; isolate time-series and async workloads; extract services only with measurable need. |
| Localization | Hindi + English first; architecture should allow Indian-language packs and Bhashini/voice without duplicating business logic. |
| Accessibility/usability | Large touch targets, simple language, icon+text, low cognitive load, clear offline/loading/error states. |
| Testability | Every critical state transition gets unit + API tests; checkout/payment/transfer paths require concurrency/idempotency tests. |
| Auditability | All verification, clinical, money, listing status and privileged admin actions record actor, time, source and before/after state where material. |

# 14. Security, Privacy & Compliance

## 14.1 Security Baseline

Least privilege by role and resource ownership.

No secrets in code/repo; use environment/secret manager in deployed environments.

Webhook signatures and replay protection for payments/partners.

Rate limits and abuse controls on OTP, public tools, search and write endpoints.

Audit trail for admin verification, payouts, prescriptions, clinical edits and marketplace disputes.

Backups, tested restore, migration rollback strategy and data-retention policy.

## 14.2 Privacy & India DPDP Readiness

The platform processes phone numbers, precise location, farm economics and other personal data. Product and engineering should therefore design for notice, purpose limitation, consent where required, least-privilege access, deletion/export pathways, security safeguards and breach/incident readiness. India’s Digital Personal Data Protection Rules, 2025 were notified on 14 November 2025 with an enforcement timeline published by MeitY.

## 14.3 Food / E-commerce Compliance Gate

If DairyAI or its sellers transact food products such as milk/ghee through the platform, the applicable FSSAI licensing/registration and e-commerce obligations must be confirmed before launch. FSSAI states that food business operators require licensing/registration, and its e-commerce framework treats platforms facilitating food orders/transactions as an e-commerce food business category.

## 14.4 Category Launch Gates

| Category | Minimum launch gate |
| --- | --- |
| Veterinary medicines | Legal/vendor qualification, prescription rules where applicable, storage/expiry, audit and restricted products policy. |
| Genetics/semen | Authorized supplier, provenance, batch, cold-chain/cryogenic logistics, technician/use traceability. |
| Food products | FSSAI/license/label/storage/temperature/consumer grievance/returns requirements as applicable. |
| Payments/payouts | Gateway/partner terms, KYC where applicable, webhook/security/reconciliation, accounting and refund handling. |
| Government identity/data | Official authorization, purpose, data-sharing terms and source/freshness governance. |

# 15. Target Architecture

## 15.1 Architectural Direction

Keep a modular FastAPI monolith while team/traffic are small; enforce domain boundaries in packages, models, services and repositories.

Use PostgreSQL as transactional source of truth; TimescaleDB/time-series for sensor workloads; Redis only for cache/ephemeral coordination.

Use object storage for animal/product images, prescriptions, reports and inspection evidence rather than URL-only/manual hosting long term.

Introduce transactional outbox/events for order/payment/notification workflows before considering Kafka; use Kafka only when volume/consumers justify it.

Treat MQTT as device ingestion transport, not the core business event bus.

Background jobs handle notifications, media processing, reconciliation, model inference and external API retries.

Version APIs and schemas; preserve migration chain and compatibility for mobile clients.

Add structured logs, correlation IDs, metrics, distributed traces and operational dashboards before production expansion.

## 15.2 Domain Boundaries

| Boundary | Owns |
| --- | --- |
| Identity | User/role/profile/session/verification |
| Farm Core | Farmer/farm/cattle/ownership/staff |
| Animal Operations | Milk/feed/breeding/health/vaccination/sensor |
| Clinical | Vet/consultation/prescription/withdrawal |
| Commerce Product | Vendor/product/cart/order/fulfillment/return |
| Commerce Livestock | Listing/inquiry/inspection/reservation/transfer |
| Money | Payment/refund/payout/ledger/reconciliation |
| Milk Network | Cooperative/collection/quality/settlement |
| Intelligence | Triage/ML/vision/alerts/recommendation |
| Trust & External | Pashu identity, lab, schemes, mandi, purity, verification provenance |

# 16. Business Model & Monetization

| Revenue line | Model | Guardrail / value proposition |
| --- | --- | --- |
| Farmer Pro | Subscription | Advanced analytics, predictive alerts, finance, multi-staff, reports; core recordkeeping should remain accessible. |
| Vet Connect | Platform/service fee | Fee on completed consultations or SaaS tools for vets; transparent to both parties. |
| Marketplace | Commission / service fee | Commission on completed product and livestock-assisted transactions; category-specific fee structure. |
| Vendor / Cooperative SaaS | Subscription + transaction | Order/collection/settlement console, analytics, inventory, member management. |
| IoT | Hardware + recurring | Collar/device margin plus monitoring subscription/service plan. |
| Verification services | Per service | Vet inspection, lab test, animal verification, cold-chain handling or logistics coordination. |
| Partner referrals | Referral fee | Insurance/finance/logistics only with consent, transparent partner identity and appropriate regulatory structure. |

Monetization principle Charge for measurable workflow value, trust, fulfillment or advanced insight. Do not make the farmer’s basic animal history hostage to subscription, because the record itself is the foundation for retention and network trust.

# 17. KPIs & Success Measures

| Dimension | Examples |
| --- | --- |
| Farmer value | Weekly active farms; % active animals with complete records; milk records per lactating animal; feed cost/litre visibility; overdue action completion. |
| Animal health | Vaccination on-time rate; alert-to-review time; repeat health events; % AI alerts reviewed/confirmed; withdrawal-rule compliance. |
| Vet network | Consult request acceptance time; consultation completion; follow-up completion; verified-vet coverage by district. |
| Commerce | Product browse→cart→checkout conversion; payment success; order fill rate; cancellation/refund rate; vendor SLA; repeat purchase. |
| Livestock trust | % listings linked to herd record; % claims system-backed; % inspected; inquiry→visit→sale conversion; dispute rate. |
| Collection/finance | Milk receipt reconciliation rate; payout timeliness; unresolved payout exceptions; farmer-visible net price accuracy. |
| Platform | Crash-free sessions; API p95; error rate; sync failure; MQTT ingest success; notification delivery; test pass rate. |
| Business | GMV, net revenue, marketplace take rate, SaaS ARR, CAC/payback, contribution margin by transaction type. |

## 17.1 North-Star Candidates

Monthly Active Managed Animals: animals with at least one meaningful operational record/action in the month.

Resolved Farm Actions: overdue health/breeding/feed/collection issues completed through DairyAI.

Trusted Transaction Rate: completed marketplace/collection transactions backed by reconcilable platform evidence.

# 18. Risks & Mitigations

| Risk | Severity | Why it matters | Mitigation |
| --- | --- | --- | --- |
| Feature sprawl / “feature museum” | High | Many modules exist before a few core workflows are production-deep. | Roadmap by vertical journeys; freeze new modules until order, livestock trust and farm daily-use flows are complete. |
| Unverified marketplace claims | High | Animal production/health claims can be inaccurate. | Evidence levels: seller-claimed, system-recorded, vet/lab verified; immutable snapshots; dispute path. |
| AI overreach | High | Health/feed/genetic recommendations can be wrong without validated data. | Human-in-loop, confidence, source/version, conservative red flags, no fabricated dosage/facts. |
| Payment/order inconsistency | High | Retries/webhooks can create duplicates or mismatched payout state. | Idempotency keys, transactional outbox, gateway signature verification, reconciliation jobs. |
| Inventory race conditions | High | Cart does not reserve stock; concurrent checkout can oversell. | Authoritative checkout validation + atomic reservation/decrement with row locking/versioning. |
| Poor rural connectivity | High | Mobile workflows can fail at the farm/collection point. | Offline-first queue, local cache, resumable uploads, sync conflict rules, lightweight screens. |
| Data privacy | High | Phone, location, farm economics, health records and seller identity are sensitive. | Purpose limitation, consent, least privilege, encryption, retention/deletion controls and DPDP readiness. |
| Regulatory expansion | Medium-High | Food, veterinary products, payments and identity integrations have different obligations. | Category-specific launch gates and legal/compliance review; do not switch on regulated flows only because code exists. |
| External API dependency | Medium | Government, Bhashini, WhatsApp, payments and logistics can fail/change. | Adapter layer, timeouts, retries, circuit limits, cached/fallback UX and integration monitoring. |
| Operational verification cost | Medium | Vet inspection, vendor verification and dispute resolution can become expensive. | Risk-based verification tiers, paid inspection, partner network and evidence reuse. |

# 19. Future Product Roadmap

Roadmap rule: each phase must end with a usable operational journey and explicit exit criteria. Dates are planning targets, not promises; priority shifts should update this BRD rather than silently adding parallel scope.

| Phase | Window | Objective | Major deliverables | Exit criterion |
| --- | --- | --- | --- | --- |
| 0. Consolidate baseline | Sep 2026 | Stabilize architecture and tests | Full suite reliability; API inventory; migration chain; error model; observability baseline; BRD becomes source of scope truth. | No unresolved critical data-integrity defects. |
| 1. Commerce spine | Sep-Oct 2026 | Complete product purchase lifecycle | Order schema/snapshots; checkout; idempotency; inventory transition; order history; payment state model; Flutter checkout/success. | End-to-end test: catalog → cart → address → order → payment pending/paid. |
| 2. Vendor fulfillment | Nov-Dec 2026 | Make orders operable, not just creatable | Vendor sub-orders; fulfillment status; delivery zones/charges; cancellations/refunds; payout reconciliation; media upload; vendor order console. | A real pilot vendor can fulfill and reconcile orders without DB intervention. |
| 3. Specialized commerce | Dec 2026-Feb 2027 | Add domain-specific transaction types | Prescription approval; genetics provenance/cold chain; equipment rental booking/deposit; paravet allocation where needed. | Each category has its own valid business state machine and tests. |
| 4. Trusted livestock marketplace | Jan-Mar 2027 | Move from classifieds to evidence-backed animal commerce | Herd-to-listing prefill; milk/health/breeding evidence; verified claim badges; inspection/visit; reservation; sale/transfer history; transport checklist. | Buyer can distinguish claimed vs recorded vs professionally verified information. |
| 5. Farm pilot readiness | Apr-May 2027 | Make daily farm use reliable | Offline queue/sync; multilingual/voice; unified action inbox; staff delegation; daily farm dashboard; backup/restore; mobile UX polish. | A working dairy can run daily records with minimal spreadsheet dependence. |
| 6. Cooperative & collection network | Jun-Sep 2027 | Connect farmer production to milk procurement/payout | Collection slips; quality/rate calculation; settlement; member ledger; route/center reconciliation; dispute handling; partner APIs. | Farmer and collection center see matching, reconcilable transactions. |
| 7. Predictive intelligence | Oct-Dec 2027 | Turn accumulated data into validated predictive value | Health anomaly models; yield forecast; feed optimization; breeding insights; MLOps; model monitoring; human review. | Models beat defined baselines on real held-out/pilot data and fail safely. |
| 8. Platform scale | 2028+ | Build network effects and partner ecosystem | Multi-tenant SaaS; partner APIs; stronger search; logistics/lab integrations; optional insurance/credit referrals; sustainability analytics. | Economics and operations justify scale architecture changes. |

# 20. Prioritized Delivery Backlog

| Priority | Work item |
| --- | --- |
| P0 / Now | Order/checkout domain + immutable snapshots + idempotency + cart atomic transition. |
| P0 / Now | Payment orchestration, webhook verification, reconciliation and payment/order state separation. |
| P0 / Now | Inventory reservation/decrement at checkout and vendor fulfillment state. |
| P0 / Now | Order history/detail/status in Flutter; vendor order console and operational exception visibility. |
| P1 | Delivery zones/charges, shipment proof, cancellation/refund/return and payout state. |
| P1 | Object/media upload service for product, livestock, prescription and inspection evidence. |
| P1 | Prescription-item order workflow and vendor eligibility. |
| P1 | Genetics/semen catalog provenance + cold-chain fulfillment workflow. |
| P1 | Equipment rental booking/availability/deposit/return workflow. |
| P1 | Complete livestock My Listings/Favorites/Inquiries UX already supported by backend. |
| P1 | Herd-to-listing prefill and evidence-backed milk/health/breeding claim display. |
| P1 | Livestock visit/inspection/reservation/transfer workflow. |
| P1 | Unified farmer action inbox across health, breeding, vaccinations, IoT and finance exceptions. |
| P2 | Offline queue/sync, conflict handling, language/voice hardening and staff delegation. |
| P2 | Cooperative collection reconciliation and payout ledger productionization. |
| P2 | Production data connectors for schemes/mandi/Pashu identity and source freshness. |
| P2 | AI/vision validation pipeline, dataset governance, MLOps and drift monitoring. |
| P3 | Public APIs/partner ecosystem, advanced search, logistics/lab integrations and scale decomposition only after measured need. |

# 21. Release Governance & Definition of Done

## 21.1 Definition of Done for a Business Slice

Business rules and state transitions are documented.

DB migration is reversible/tested and data constraints enforce key invariants.

Happy path + authorization + validation + retry/idempotency + failure-path tests exist where relevant.

Flutter/consumer UX handles loading, empty, offline and error states.

Operational observability exists: logs, metrics or admin view for failures/stuck states.

Security/privacy impact is checked.

Documentation and this BRD/current-state matrix are updated if behavior/scope changes.

Full regression suite runs or any environment limitation is reported precisely.

## 21.2 Production Gate

No critical integrity/security defects.

Backup/restore tested for core data.

Payment/reconciliation jobs and alerts tested for commerce releases.

External integrations have timeout/retry/quota/error behavior and monitoring.

Admin/ops can resolve stuck orders, verification issues and disputes without direct DB edits.

Pilot support/runbook and rollback path exist.

# 22. Appendices

## Appendix A - Proposed API/Domain Evolution

Keep `/api/v1` stable for current clients; add new resources without breaking existing response envelope unless a versioned migration is planned.

Introduce `/marketplace/orders` and checkout/order-history APIs as the next product-commerce layer.

Add explicit specialized resources or order types for prescription, genetics and rental rather than burying behavior in booleans.

Use consistent pagination/filtering and a shared error contract across marketplace modules.

Add actor/source/evidence metadata to livestock verification and public purity scoring.

## Appendix B - Source Baseline Reviewed

| Source | Use |
| --- | --- |
| GitHub repository | https://github.com/DileepJexpert/dairy_ai |
| Repository README | README.md - product/tech overview. |
| Repository architecture instructions | CLAUDE.md - architecture principles and stack. |
| Marketplace V2 | docs/MARKETPLACE_V2.md - cattle marketplace, cart and delivery-address baseline. |
| FastAPI router registry | backend/app/main.py - current module inventory. |
| Latest marketplace commit | fbde8b4fa0145e43a3e522de585073d27a7624ff - Add marketplace cart and delivery addresses. |
| MeitY | Digital Personal Data Protection Rules, 2025 and enforcement timeline - official MeitY publication. |
| FSSAI | Licensing and Registration of Food Businesses regulations and e-commerce FBO guidance - official FSSAI sources. |

## Appendix C - Glossary

| Term | Meaning |
| --- | --- |
| Farm OS | Daily operational system of record for farmer/farm/animal. |
| Evidence level | Provenance of a marketplace/health claim: claimed, recorded, professional verified or external verified. |
| Idempotency | Repeating the same request safely without creating duplicate business effects. |
| Snapshot | Immutable copy of order/listing/address/product facts at transaction time. |
| Outbox | Transactional pattern that records an event with the database change, then publishes asynchronously. |
| Paravet | Field animal-health/service worker operating within permitted scope and platform workflow. |
| Cold chain | Temperature-controlled or cryogenic handling required for sensitive products such as certain genetics/veterinary supplies. |
| MVP | Minimum viable product; enough capability to validate real use, not a shell of every future feature. |

Final product thesis DairyAI wins if it becomes the place where farm truth is recorded once and then reused everywhere: health decisions, vet consultations, milk economics, feed planning, cooperative settlement, product purchasing and trusted livestock commerce. The roadmap should deepen that loop before expanding sideways.